Faculty Management System

Group Members:

# Ariba Fatima   133690

# Areej Fatima   133671

# Maha Irfan      133667

Submitted to:

Ms. Sehrish Khan

Process Model for our Project

The selected process Model for our project is Waterfall Model.

Rationale of Selection:

- The requirements for our project are well-defined.

- Our project is Medium sized, for which Waterfall Model is best.

- We have selected this model because once our requirements are fixed, we do not need to change them much.

- By using Waterfall Model, each phase is clearly defined which is helpful in the development of a manageable faculty management system.

- We have selected this model because in this model each phase has its own documentation i.e., SRS (System Requirement Specification) in requirement phase and SDS (System Design Specification) in design phase which makes it easy to plan and develop system.

Project  Plan

In Waterfall Model, typically, the outcome of one phase acts as the input for the next phase sequentially.

Here’s how the waterfall model can be implemented in the development of a Faculty Management System:

Requirement Analysis Phase:

In this phase, we will gather all the requirements for the faculty management    system. This involves understanding the needs of the faculty, administrators, and    other stakeholders. The requirement can include features like faculty registration, course management, attendance tracking, and salary record. At the end of this phase, SRS will be ready.

System Design Phase:

Once the requirements are gathered, the next step is to design the system. This involves creating a detailed design document that outlines the architecture, modules, and components of the system. It also includes database design, user interface design and ER diagrams. At the end of this phase, SDS will be ready.

Implementation Phase:

In this phase, the system design will be translated into actual code. We will start building the faculty management system according to the design specification. Each module will be developed separately (i.e. Admin Module, Faculty Module, Salary Module, Attendance Module) and integrated into the system.

Testing Phase:

After the implementation phase, thorough testing will be conducted to ensure the performance of system as expected. Different types of testing, such as unit testing, integration system, and system testing, will be performed.

- Unit testing will be performed on each module.

- Integration testing will be performed to ensure that the modules are working together or not.

- System testing will be performed for checking the system functionality.

After that, the feedback will be collected and bugs will be fixed accordingly.

Deployment Phase:

Once the testing is completed, the system is ready for deployment. It will be installed on the appropriate infrastructure and made available to the users. Data migration, if required, will be performed during this phase.

Maintenance Phase:

After deployment, the system enters the maintenance phase. This involves providing ongoing support, fixing bugs, and making enhancements as needed. Regular updates and maintenance activities will be performed to ensure the system remains stable and meets the evolving needs of the faculty and administrators.

| Phases/ Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SRS document |  |  |  |  |  |  |  |
| SDS document |  |  |  |  |  |  |  |
| Source Code |  |  |  |  |  |  |  |
| Test Report |  |  |  |  |  |  |  |
| Documentation & Report |  |  |  |  |  |  |  |
| Updates & Fixes |  |  |  |  |  |  |  |

Timeline

| Timeline | Deliverable | Milestone |
| --- | --- | --- |
| Week 1 | SRS document | Requirements gathered and approved |
| Week 2 | SDS document | Design completed and reviewed |
| Week 3-4 | Source Code | Core modules developed and integrated |
| Week 5 | Test Report | System passed all tests |
| Week 6 | Documentation & Report | Documentation completed and submitted |
| Week 7 | Updates & Fixes | Project presented and submitted |

Timeline, Deliverables and Milestone